SOC 2 Type I Audit — Phase 2

Risk Register

SOC Automation Lab  |  Ronan Kongala  |  April 7, 2026

Methodology: NIST SP 800-30 Rev. 1

# 1. Methodology

This risk register was developed using NIST SP 800-30 Rev. 1 (Guide for Conducting Risk Assessments). Threats and vulnerabilities were identified through review of the system architecture, component configuration, and operational documentation.

Risk scoring uses a 5x5 likelihood-impact matrix:

- Likelihood (L): 1 = Very Low, 2 = Low, 3 = Moderate, 4 = High, 5 = Very High

- Impact (I): 1 = Very Low, 2 = Low, 3 = Moderate, 4 = High, 5 = Very High

- Risk Score = L x I  |  Low: 1–6  |  Medium: 7–14  |  High: 15–25

# 2. Risk Summary

| High risks (score 15–25) | Medium risks (score 7–14) | Low risks (score 1–6) |
| --- | --- | --- |
| R-01 — Brute force attack on Splunk admin accou... | R-02 — Unauthorized access to n8n webhook endpo... R-03 — API key exposure via environment variabl... R-04 — Lateral movement from Windows VM to othe... R-05 — Disk space exhaustion causing Splunk out... R-06 — Workflow failure due to Docker container... R-08 — Alert flooding / log noise obscuring rea... R-09 — VM IP address change breaks automation p... | R-07 — Slack bot token compromise... R-10 — AI prompt injection via malicious log da... |

# 3. Risk Register

L = Likelihood (1–5)  |  I = Impact (1–5)  |  Score = L × I  |  TSC = Trust Service Criteria reference

| ID | Component | Threat | Vulnerability | L | I | Score | Rating | TSC | Recommended control | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Splunk SIEM | Brute force attack on Splunk admin account | Splunk running on HTTP (not HTTPS); default admin credentials risk | 3 | 5 | 15 | High | CC6.1 | Enforce HTTPS, enforce strong password policy, enable account lockout after 5 failed attempts | Gap identified |
| R-02 | n8n Orchestration | Unauthorized access to n8n webhook endpoint | Webhook URL is unauthenticated; any host with URL can trigger workflow | 3 | 4 | 12 | Medium | CC6.6 | Implement webhook authentication (HMAC signature or bearer token); restrict webhook access by IP | Gap identified |
| R-03 | OpenAI API | API key exposure via environment variable or logs | API keys stored in n8n workflow config; potential for key leakage in logs | 2 | 5 | 10 | Medium | CC6.7 | Store API keys in secrets manager or encrypted vault; audit n8n logs for key exposure; rotate keys regularly | Partially mitigated |
| R-04 | Windows VM | Lateral movement from Windows VM to other lab VMs | VMs on same /24 subnet with no network segmentation or host-based firewall rules | 2 | 4 | 8 | Medium | CC6.4 | Implement host-based firewall rules; restrict inter-VM traffic to required ports only; consider VLAN segmentation | Gap identified |
| R-05 | Splunk SIEM | Disk space exhaustion causing Splunk outage | Splunk requires minimum free disk space; lab config reduced threshold to 2GB | 4 | 3 | 12 | Medium | A1.2 | Implement disk space monitoring alert at 20% free; configure log retention policy; automate index cleanup | Partially mitigated |
| R-06 | n8n Orchestration | Workflow failure due to Docker container crash | No container restart policy configured; single point of failure for automation pipeline | 3 | 4 | 12 | Medium | A1.2 | Configure Docker restart policy (--restart=always); implement health check monitoring; document recovery procedure | Gap identified |
| R-07 | Slack Integration | Slack bot token compromise | Bot token stored in n8n; compromised token allows posting to any channel | 2 | 3 | 6 | Low | CC6.7 | Restrict bot token scope to #alerts channel only; rotate token quarterly; monitor for anomalous Slack API usage | Partially mitigated |
| R-08 | Windows VM | Alert flooding / log noise obscuring real threats | Single alert threshold (any Event ID 4625); no rate limiting or deduplication | 4 | 3 | 12 | Medium | CC7.2 | Implement threshold-based alerting (e.g. 5+ failures in 60s); add deduplication logic in n8n workflow | Gap identified |
| R-09 | Network | VM IP address change breaks automation pipeline | DHCP-assigned IPs; webhook URLs hardcoded to specific IPs | 3 | 4 | 12 | Medium | A1.1 | Assign static IPs via DHCP reservation or manual configuration; document IP assignments; use DNS names instead of IPs | Partially mitigated |
| R-10 | OpenAI API | AI prompt injection via malicious log data | Raw Windows event data passed directly to GPT-4 without sanitization | 2 | 3 | 6 | Low | CC7.2 | Sanitize and structure log fields before passing to GPT-4; use system prompt constraints; validate AI output format | Gap identified |

# 4. Priority Remediation Actions

The following items should be addressed before a production SOC 2 Type II audit period begins:

- R-01 — Enable HTTPS on Splunk and enforce strong authentication (High risk, CC6.1)

- R-02 — Add webhook authentication to n8n to prevent unauthorized pipeline triggering (Medium risk, CC6.6)

- R-05 — Automate disk space monitoring to prevent Splunk availability failures (Medium risk, A1.2)

- R-06 — Configure Docker restart policies for n8n container resilience (Medium risk, A1.2)

- R-08 — Implement threshold-based alerting to reduce noise and improve signal quality (Medium risk, CC7.2)

Document Control

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| 1.0 | April 7, 2026 | Ronan Kongala | Initial risk register — Phase 2 |